DentalCare AI

TDA-IMP-M0-002 — Repository Baseline & Technology Stack Decision

Version 1.0 | Status: DECISION BASELINE | 14 August 2026

Controlled decision for converting the documentation repository into an implementation-ready web application repository

# 1. Purpose

This document establishes the implementation baseline for the actual Git repository before Cursor begins M1 application development. It reconciles the documentation-first repository with a pragmatic web-application architecture and defines what M0 may and may not implement.

# 2. Repository Baseline

| Item | Current Baseline | Decision |
| --- | --- | --- |
| Repository | ravishori/Ai-Dentist-System-webapp | Continue as canonical repository |
| Primary branch | main | Protect; use feature branches |
| Current maturity | Documentation/governance baseline | Create implementation skeleton |
| Application source | Not yet established | Create controlled application structure |
| Tests | No verified application suite yet | Create test foundation |
| Database | Not yet implemented | Establish PostgreSQL/Prisma baseline |
| CI/CD | Not yet established/verified | Create baseline after local tooling |
| Cursor governance | Established | Install/use as mandatory repository rules |

# 3. Technology Decision Principles

Prefer a well-supported, maintainable stack over novelty.

Prefer TypeScript across the application layer.

Use a relational database for transactional Patient/Appointment/Notification integrity.

Keep domain logic independent from UI and HTTP.

Use PostgreSQL for transactions, constraints and concurrency.

Keep asynchronous notification processing separate from synchronous APIs.

Use managed infrastructure where it reduces operational burden.

Pin versions and make builds reproducible.

Do not introduce microservices prematurely.

# 4. Recommended Application Stack

| Layer | Decision | Rationale |
| --- | --- | --- |
| Web frontend | Next.js + TypeScript | Production-grade React framework |
| UI | React + accessible component system | Reusable patient/staff/admin interfaces |
| Validation | Zod or equivalent | Typed runtime validation |
| API boundary | Next.js server/API boundary initially | Simple first deployment |
| Domain/application | TypeScript modules independent of UI | Testable business rules |
| Database | PostgreSQL | Strong transactions/concurrency |
| ORM | Prisma | Typed data access and migrations |
| Background worker | Node.js + TypeScript | Independent notification processing |
| Queue | PostgreSQL transactional outbox initially | Avoid premature infrastructure |
| Email | SMTP through adapter | Provider abstraction |
| SMS | Twilio through adapter | Provider abstraction |
| Auth | Managed provider behind authorization boundary | Avoid custom auth |
| Testing | Vitest + Playwright + integration tests | Unit/service/browser coverage |
| Tooling | ESLint + Prettier + pnpm | Consistency and workspace support |
| Runtime | Approved current Node.js LTS, pinned | Support/reproducibility |
| Deployment | Managed container-capable platform | Operational simplicity |

# 5. Authentication Decision

Do not implement a custom password/authentication system merely to start coding. M1 must confirm the approved identity architecture. If no provider has been approved, implement an authentication abstraction/configuration boundary and record the provider choice as an ADR before provider-specific security work.

Preferred direction: managed identity/authentication.

Application owns authorization, tenant scoping and object-level access policy.

Provider-specific commitment requires an approved decision if not already present.

# 6. Repository Architecture Decision

Use a modular monolith + separate background worker, not microservices.

One web/API application initially.

One PostgreSQL database.

One notification worker process/service.

Clear Foundation, Patient, Appointment and Notification boundaries.

Provider adapters behind interfaces.

# 7. Proposed Repository Structure

apps/web/              Next.js web application + API boundary
apps/worker/           Notification dispatcher/worker
packages/domain/       Domain primitives/business rules
packages/application/  Application services/use cases
packages/db/           Prisma schema/client/migrations
packages/contracts/    Shared API/schema contracts
packages/config/       Typed configuration boundary
packages/test-utils/   Test factories/helpers
tests/e2e/             Playwright tests
tests/integration/     API/database integration tests
docs/                   Controlled documentation
scripts/                Safe developer/CI scripts
.cursor/rules/          Cursor governance

The package split may be simplified during M0 if necessary. Domain boundaries are mandatory; package count is not.

# 8. Domain Boundaries

| Module | Owns | Must Not Own |
| --- | --- | --- |
| Foundation | Identity, tenant context, authorization primitives, audit foundation | Patient/appointment business rules |
| Patient | Profile, contacts, preferences, patient history | Appointment scheduling |
| Appointment | Scheduling, lifecycle, conflicts, appointment history | Provider delivery |
| Notification | Outbox processing, templates, attempts, provider adapters | Appointment lifecycle decisions |

# 9. Database Baseline

PostgreSQL is the canonical transactional database.

Use Prisma migrations as the controlled schema evolution mechanism unless an approved design requires otherwise.

Database constraints are part of domain integrity.

Tenant ownership must be enforced at the data-access boundary.

Appointment conflict protection must use database-safe concurrency mechanisms.

Notification outbox is durable in PostgreSQL.

Do not add Redis or a message broker in M0 unless an approved requirement proves it necessary.

# 10. API Architecture

Version public APIs under /api/v1.

Keep request/response schemas explicit.

Return stable machine-readable error codes.

Use correlation IDs.

Authorize before business operations.

Use idempotency keys where defined.

Keep OpenAPI synchronized with implementation.

# 11. Notification Architecture Decision

Transactional Outbox + Asynchronous Worker

Business transaction writes notification intent to PostgreSQL.

Worker claims durable outbox records.

Provider call occurs outside the business transaction.

Retries use controlled backoff.

SMTP/Twilio remain behind provider adapters.

Do not introduce a broker until scale/reliability requirements justify it.

# 12. Environment Strategy

| Environment | Purpose |
| --- | --- |
| Local | Developer implementation and unit/integration tests |
| CI | Build, lint, test and security checks |
| Staging | Production-like E2E, sandbox providers, migration rehearsal |
| Production | Real service with controlled secrets/data |

No real patient data in local, CI or staging environments.

# 13. Configuration Strategy

Commit .env.example with placeholders only.

Validate required environment variables at startup.

Separate public configuration from secrets.

Use runtime secret management in staging/production.

Fail fast on missing mandatory configuration.

Never log secret values.

# 14. CI/CD Baseline

Install dependencies from lockfile.

Run lint and typecheck.

Run unit tests.

Run integration tests where infrastructure permits.

Run security, dependency and secret scans.

Build immutable artifacts.

Run appropriate E2E tests.

Require explicit approval before production deployment.

# 15. M0 Implementation Skeleton

Create package/workspace configuration.

Create Next.js web application shell.

Create worker application shell.

Create shared TypeScript configuration.

Create lint/format/test configuration.

Create PostgreSQL/Prisma foundation without inventing business-domain schema.

Create typed environment/configuration validation.

Install the Cursor master rule.

Create CI baseline.

Document local setup.

M0 must not implement Patient, Appointment or Notification business behavior.

# 16. Decisions Still Requiring Explicit ADR if Undefined

| Decision | Default | Freeze Before |
| --- | --- | --- |
| Auth provider | Managed provider behind abstraction | M1 security implementation |
| Hosting platform | Managed container-capable platform | M7; preferably CI/CD |
| Email provider | SMTP provider | M4 staging |
| SMS provider | Twilio | M4 production |
| Domain/DNS | Existing Trinetra-owned domain/subdomain | Production |
| Observability | Platform/managed solution | M6/M7 |
| Backup/RPO/RTO | Explicit project decision | M7 |

# 17. M0 Cursor Execution Prompt

Execute TDA-IMP-M0-002 only.

Treat TDA-GOV-SOT-001, TDA-GOV-CUR-001, TDA-GOV-CMP-001, TDA-IMP-001 and this document as controlled sources of truth.

OBJECTIVE
Convert the documentation-first repository into an implementation-ready TypeScript web-application repository WITHOUT implementing Patient, Appointment or Notification business behavior.

TARGET BASELINE
- Next.js + TypeScript
- Modular monolith
- PostgreSQL + Prisma
- Separate Node/TypeScript notification worker shell
- pnpm workspace
- Vitest
- Playwright
- ESLint + Prettier
- Typed environment configuration
- CI baseline
- Existing .cursor/rules governance

PRECHECK
1. Inspect repository structure and important documentation.
2. Inspect package manifests and any existing code.
3. Inspect Git status, branch and remotes.
4. Preserve existing documentation and unrelated work.
5. Identify conflicts with the selected stack.

IMPLEMENT ONLY THE TOOLING/REPOSITORY SKELETON.
Do not create Patient, Appointment or Notification business logic or business schema.

DO NOT
- add speculative features;
- introduce microservices;
- add Redis/message broker without approved requirement;
- add custom authentication;
- silently upgrade unrelated dependencies;
- delete documentation;
- perform destructive Git operations;
- commit.

VALIDATE
- dependency installation from lockfile;
- typecheck;
- lint;
- unit test runner;
- Playwright configuration;
- web build;
- worker build;
- Prisma configuration;
- CI configuration.

STOP if source-of-truth documents conflict, existing code would be overwritten, a security/architecture decision is undefined, or a destructive restructuring is required.

REPORT
STATUS, repository structure, stack decisions applied, files changed, commands/results, security/config observations, unresolved ADRs, Git state, risks and the recommended M1 precondition.

# 18. M0 Stop Conditions

Approved documentation materially conflicts with the proposed stack.

Existing application code would be overwritten or invalidated.

Authentication must be selected before safe implementation can proceed.

Database technology is mandated differently by an approved source of truth.

Destructive restructuring is required.

Build/tooling cannot be made reproducible.

# 19. M0 Definition of Done

Repository structure is implementation-ready.

Technology stack is documented and internally consistent.

Web application shell builds.

Worker shell builds.

PostgreSQL/Prisma baseline validates.

pnpm workspace and lockfile are healthy.

Lint/typecheck/test tooling works.

Playwright baseline works.

CI baseline exists.

Cursor master rule is installed.

No business-domain behavior has been prematurely implemented.

M0 evidence report is complete.

Open ADRs are explicitly listed.

# 20. M0 Evidence Report Format

| Section | Required Output |
| --- | --- |
| Status | PASS / PARTIAL / BLOCKED |
| Repository | Structure + preservation assessment |
| Stack | Decisions applied |
| Dependencies | Versions/lockfile |
| Build | Commands + results |
| Tests | Commands + results |
| Database | Prisma/PostgreSQL baseline |
| CI | Pipeline validation |
| Cursor | Rules installed |
| ADR gaps | Open decisions |
| Git | Status/diff |
| Risks | Known gaps |
| Next | M1 preconditions |

# 21. Governance Statement

M0 succeeds when the repository is safe and reproducible enough for Cursor to begin business-domain implementation. A framework scaffold alone is not sufficient.