DentalCare AI

TDA-CURSOR-EXEC-001 — Cursor Master Execution Pack

Version 1.0 | Status: READY FOR CONTROLLED USE | 14 August 2026

Single practical execution package for governed Cursor implementation from M0 through M7

# 1. Purpose

This pack consolidates the minimum operational controls required to use Cursor AI safely and consistently on the DentalCare AI project. It is an execution layer, not a replacement for the project's source-of-truth specifications. Cursor uses this pack to understand how to inspect, implement, test, report and stop.

# 2. Governing Principle

Cursor is the implementation engine. Approved project documentation remains the source of truth. Human governance retains final authority.

# 3. Authority Hierarchy

| Priority | Source | Use |
| --- | --- | --- |
| 1 | Approved requirements/architecture/ADRs | Business and architecture truth |
| 2 | Approved domain specifications | Domain behavior |
| 3 | Approved DDD | Persistence/data truth |
| 4 | Approved API specifications | External contract |
| 5 | Approved security/privacy | Security controls |
| 6 | Approved QA strategy | Verification requirements |
| 7 | TDA-IMP-001 + M0–M7 plans | Execution sequence |
| 8 | Existing code | Current implementation to inspect; not automatically authoritative |
| 9 | Cursor inference | Never overrides controlled sources |

# 4. M0–M7 Execution Map

| Milestone | Scope | Primary Gate |
| --- | --- | --- |
| M0 | Repository & Tooling Baseline | Build/Git/configuration |
| M1 | Foundation & Identity | Auth/tenant/authorization |
| M2 | Patient Domain | Patient contract/security/tests |
| M3 | Appointment Domain | Atomicity/concurrency/lifecycle |
| M4 | Notification | Outbox/worker/provider/retry |
| M5 | Security Hardening | Security gate |
| M6 | E2E & Operations | Integrated workflows/recovery |
| M7 | Production Readiness | Go/No-Go |

# 5. Universal Cursor Workflow

PLAN → PRECHECK → IMPLEMENT → TEST → REVIEW → REPORT → STOP/PROCEED

PLAN: identify one bounded objective and source documents.

PRECHECK: inspect repository, Git state, existing implementation and dependencies.

IMPLEMENT: make the smallest coherent change.

TEST: run targeted and relevant regression tests.

REVIEW: inspect diff, security impact and source-of-truth alignment.

REPORT: provide evidence and unresolved risks.

STOP/PROCEED: stop on a mandatory condition; otherwise recommend the next bounded task.

# 6. Universal Cursor Rules

Never invent undefined business rules.

Never silently change approved architecture.

Never silently upgrade frameworks/runtime/dependencies.

Never implement unrelated features.

Never weaken security to make a test pass.

Never trust client-supplied tenant identity.

Never bypass object-level authorization.

Never call SMTP/Twilio/provider APIs inside an originating business transaction.

Always add/update tests for material behavior changes.

Always preserve audit/history/transaction invariants.

Never expose secrets or sensitive patient data in logs.

Never destroy unrelated Git work.

Never commit unless explicitly instructed.

# 7. Mandatory Stop Conditions

Source-of-truth documents conflict.

Required business rule is undefined.

Implementation requires an architecture decision not yet approved.

Destructive database migration is required without approval.

Security control must be weakened.

Tenant isolation cannot be proven.

Appointment + history + audit + outbox atomicity cannot be preserved.

Mandatory tests fail.

Production credentials or real patient data are required for a non-production task.

Unrelated changes are required to complete the requested scope.

# 8. Standard Cursor Prompt

ROLE
Act as a senior software engineer working under the DentalCare AI governance model.

OBJECTIVE
Implement only: [ONE BOUNDED OBJECTIVE].

SOURCE OF TRUTH
Use only these controlled documents:
- [DOCUMENT ID + VERSION]
- [DOCUMENT ID + VERSION]

PRECHECK
Before changing code:
1. Inspect repository structure.
2. Inspect Git status and preserve unrelated work.
3. Inspect relevant existing implementation.
4. Identify dependencies and risks.
5. Confirm source-of-truth alignment.

SCOPE
Allowed:
- [FILES/MODULES/DOMAIN]

Not allowed:
- [EXCLUSIONS]

IMPLEMENTATION RULES
- Follow approved architecture/domain/API/database/security contracts.
- No speculative features.
- No silent dependency upgrades.
- No destructive changes.
- Enforce server-side authorization and tenant isolation.
- Preserve required transaction/idempotency/concurrency/audit invariants.

TESTS
Add/update appropriate unit, integration, API, security, concurrency or E2E tests.
Run:
- [COMMANDS]

STOP CONDITIONS
STOP and report if documents conflict, a required rule is undefined, security would weaken, a destructive migration is required, or mandatory tests fail.

GIT
Do not reset, clean, rebase, force-push, discard unrelated changes, or commit unless explicitly instructed.

REPORT
Return:
1. Status: COMPLETE / PARTIAL / BLOCKED
2. Files changed
3. Database changes
4. API/OpenAPI changes
5. Tests added
6. Tests run + results
7. Security impact
8. Assumptions
9. Risks/blockers
10. Git status
11. One recommended next step

# 9. Phase-Specific Prompt Selection

| Task | Use |
| --- | --- |
| Repository baseline | TDA-IMP-M0-001 prompt |
| Foundation/Identity | TDA-IMP-M1-001 prompt |
| Patient | TDA-IMP-M2-001 prompt |
| Appointment | TDA-IMP-M3-001 prompt |
| Notification | TDA-IMP-M4-001 prompt |
| Security | TDA-IMP-M5-001 prompt |
| E2E/Operations | TDA-IMP-M6-001 prompt |
| Production | TDA-IMP-M7-001 prompt |

# 10. Definition of Ready

Milestone has a named source-of-truth set.

Scope and non-scope are explicit.

Dependencies are known.

Required domain/API/DB/security contracts exist.

Test expectations are defined.

Repository is in a known state.

No unresolved blocker prevents safe execution.

# 11. Definition of Done

Requested behavior implemented within scope.

Relevant automated tests pass.

Security requirements pass.

API/OpenAPI and database changes are synchronized.

Transaction/idempotency/concurrency rules are proven where applicable.

Evidence report is complete.

Git diff is understood and safe.

Traceability is updated.

No mandatory stop condition remains.

# 12. Required Evidence Report

| Field | Required |
| --- | --- |
| Status | COMPLETE / PARTIAL / BLOCKED |
| Objective | What was implemented |
| Source of truth | Document IDs/versions |
| Files changed | Exact paths |
| DB | Migrations/schema |
| API | Endpoints/DTO/OpenAPI |
| Security | Authorization/tenant findings |
| Tests | Commands + results |
| Transaction | Atomicity evidence where applicable |
| Git | Status/diff |
| Assumptions | Only unavoidable |
| Risks | Known limitations |
| Next step | One bounded recommendation |

# 13. Git Safety Protocol

Start every task with Git status.

Review diff before declaring completion.

Do not overwrite unrelated changes.

Do not use destructive cleanup commands without approval.

Keep milestone commits small and traceable.

Use document/milestone IDs in commit messages when commits are requested.

# 14. Core Architectural Invariant

Appointment mutation + History + Audit + Notification Outbox = ONE database transaction

External provider calls occur only after commit.

Provider failure must not roll back a committed appointment.

Worker execution is asynchronous and retryable.

Exactly-once external delivery must not be assumed.

# 15. Security Baseline

Default deny.

Server-side tenant context.

Object-level authorization.

BOLA/IDOR prevention.

Explicit DTO allowlists.

Secret-free source control.

Safe errors without stack/SQL leakage.

Least-privilege service identities.

Webhook authentication/signature validation where applicable.

Sensitive-data minimization in logs.

# 16. Human Approval Points

| Decision | Human Approval |
| --- | --- |
| Architecture change | Required |
| Security policy change | Required |
| Database technology change | Required |
| Destructive migration | Required |
| Production deployment | Required |
| Production secret/access change | Required |
| Go/No-Go | Required |

# 17. Execution Discipline

Prefer small milestones over giant prompts.

Do not ask Cursor to build the entire application in one pass.

One domain/use case at a time.

Make tests part of implementation.

Use evidence, not confidence statements.

Stop when uncertainty affects correctness.

Resolve governance issues before coding around them.

# 18. Final Cursor Completion Message Template

STATUS: COMPLETE / PARTIAL / BLOCKED

OBJECTIVE
[one sentence]

SOURCE OF TRUTH
[document IDs]

IMPLEMENTED
- ...

FILES CHANGED
- ...

DATABASE
- ...

API / OPENAPI
- ...

SECURITY
- ...

TESTS
- Added: ...
- Run: ...
- Result: ...

TRANSACTION / CONCURRENCY / IDEMPOTENCY
- ...

GIT
- Branch:
- Status:
- Diff summary:
- Commit: not created unless explicitly requested

RISKS / BLOCKERS
- ...

ASSUMPTIONS
- ...

NEXT STEP
[one bounded recommendation]

# 19. Release Gate Summary

| Gate | Required Outcome |
| --- | --- |
| M0 | Baseline understood |
| M1 | Identity/security foundation proven |
| M2 | Patient domain proven |
| M3 | Appointment integrity/concurrency proven |
| M4 | Notification reliability proven |
| M5 | Security gate passed |
| M6 | Integrated system/recovery proven |
| M7 | Production readiness + Go/No-Go |

# 20. Governance Statement

This pack is intentionally compact. It prevents the project from turning into a documentation exercise while preserving the controls needed for safe AI-assisted development. Cursor should execute the smallest approved change, prove it with tests and evidence, and stop whenever governance cannot establish a safe interpretation.