DentalCare AI

TDA-IMP-M5-001 — Security Hardening Implementation Plan

Version 1.0 | Status: READY FOR EXECUTION | 14 August 2026

Controlled security verification and hardening milestone across identity, tenant isolation, APIs, database, notifications, secrets and dependencies

# 1. Purpose

M5 is the security gate after the core Patient, Appointment and Notification implementation milestones. It validates that security controls are not merely documented but enforced in the running system. M5 is a hardening and verification milestone, not an excuse for broad redesign.

# 2. Source-of-Truth Inputs

| Document | Use |
| --- | --- |
| TDA-GOV-SOT-001 | Authority hierarchy |
| TDA-GOV-CUR-001 | Cursor rules |
| TDA-GOV-CMP-001 | Change governance |
| TDA-IMP-001 | Delivery lifecycle |
| TDA-SEC-001 | Security/privacy baseline |
| TDA-QA-001 | Security testing strategy |
| TDA-IMP-M1-001 | Identity foundation |
| TDA-IMP-M2-001 | Patient security scope |
| TDA-IMP-M3-001 | Appointment security scope |
| TDA-IMP-M4-001 | Notification security scope |

# 3. M5 Scope

Authentication and session/token verification review.

RBAC/permission matrix verification.

Object-level authorization (BOLA/IDOR) testing.

Cross-tenant isolation testing.

Input validation, injection and mass-assignment testing.

API rate limiting, request-size and CORS/header review.

Secrets/configuration hardening.

Sensitive-data logging review.

Database access and migration security review.

Notification worker/provider/webhook security review.

Dependency and supply-chain scanning.

Security regression suite and evidence.

Remediation of Critical/High findings within approved scope.

# 4. Explicit Non-Scope

Major architecture redesign.

Changing authentication provider without approved ADR.

Changing database technology.

Adding new business features.

Introducing new external providers.

Penetration testing of third-party infrastructure not owned/authorized by the project.

Production security changes without a deployment/rollback plan.

# 5. Security Gate Model

Discover → Test → Classify → Remediate → Retest → Evidence → Security Gate

| Severity | Gate Treatment |
| --- | --- |
| Critical | Must be fixed; release blocked |
| High | Must be fixed or formally approved exception with compensating control |
| Medium | Tracked and prioritized; release decision based on risk |
| Low | Documented backlog/maintenance |
| Informational | Documented if useful |

# 6. Work Packages

| ID | Work Package | Primary Output | Gate |
| --- | --- | --- | --- |
| M5-WP01 | Auth review | Authentication controls verified | PASS |
| M5-WP02 | RBAC | Permission matrix tested | PASS |
| M5-WP03 | Tenant isolation | Cross-tenant tests | PASS |
| M5-WP04 | BOLA/IDOR | Object authorization tests | PASS |
| M5-WP05 | API hardening | Validation/rate/CORS/headers | PASS |
| M5-WP06 | Secrets | Secret scan/config review | PASS |
| M5-WP07 | Database | Access/migration review | PASS |
| M5-WP08 | Notification security | Worker/provider/webhook controls | PASS |
| M5-WP09 | Supply chain | Dependency/security scans | PASS |
| M5-WP10 | Security regression | Automated suite | PASS |
| M5-WP11 | Remediation | Fix + retest evidence | PASS |

# 7. Authentication Hardening

Verify every protected endpoint requires authentication.

Verify expired/invalid/revoked credentials are rejected.

Verify authentication errors do not enumerate protected resources.

Verify privileged operations use the required stronger authentication controls where approved.

Verify service identities are distinct from human identities.

Verify token/session secrets are never logged.

# 8. RBAC & Authorization Matrix

| Area | Patient | Staff | Practitioner | Admin | Worker |
| --- | --- | --- | --- | --- | --- |
| Own patient data | Scoped | Scoped | Scoped | Scoped | No |
| Appointment operations | Own/approved | Operational | Approved scope | Scoped | No |
| Notification status | Own/approved | Support scope | Limited | Privileged | System |
| Retry/cancel notification | No | Limited/No | No | Yes | System |
| Template administration | No | No | No | Yes | Read active |
| Security administration | No | No | No | Yes | No |

The exact role matrix in the approved identity/authorization design is authoritative; this table is a verification baseline, not permission invention.

# 9. BOLA / IDOR Testing

Replace a Patient ID with another tenant's Patient ID.

Replace an Appointment ID with another tenant's Appointment ID.

Attempt to update another user's resource using a valid session.

Attempt lifecycle commands against unauthorized appointments.

Attempt history/notification access using guessed identifiers.

Attempt access through alternate endpoint/filter paths.

# 10. Tenant Isolation Testing

Create equivalent records in Tenant A and Tenant B.

Attempt cross-tenant GET.

Attempt cross-tenant PATCH/command.

Attempt cross-tenant search/filter leakage.

Attempt foreign-key/reference injection using another tenant's ID.

Attempt background worker processing with mismatched tenant context.

Verify error responses do not reveal resource existence.

# 11. Input & Injection Testing

SQL injection payloads in identifiers, search and filters.

Mass-assignment attempts using tenantId, organizationId, status, audit fields and internal IDs.

Unexpected JSON fields.

Oversized strings and payloads.

Invalid enum/state values.

Malformed UUIDs and dates.

Header injection and unsafe user-controlled values.

# 12. API Hardening

HTTPS/TLS in production.

Secure browser headers appropriate to deployment.

Strict CORS allowlist.

Rate limiting for authentication, search and privileged operations.

Request-size limits.

Consistent safe error responses.

No stack traces, SQL details or secrets in responses.

Pagination and bounded query requirements.

# 13. Secrets & Configuration

Run secret scanning against repository history where authorized.

Verify no passwords, tokens, API keys or provider credentials are committed.

Verify production secrets use secure runtime secret management.

Verify .env.example contains placeholders only.

Verify logs do not contain secrets.

Verify provider credentials have least privilege and rotation procedures.

# 14. Database Security

Runtime DB identity has only required privileges.

Migration credentials are separated where practical.

Production DB is network restricted.

Sensitive data at rest is protected by approved platform/database controls.

Backups are encrypted and access-controlled.

Database errors do not leak SQL/schema details through API responses.

# 15. Notification Security

Worker service identity is least privilege.

Outbox records remain tenant-scoped.

Provider credentials are not ordinary database fields or API output.

Webhook signatures/authentication are validated.

Webhook replay protection is tested.

Provider event IDs are deduplicated where reliable.

Message logs do not expose unnecessary patient data.

Manual retry/cancel operations are privileged and audited.

# 16. Dependency & Supply Chain Security

Run dependency vulnerability scanning.

Review critical/high vulnerabilities.

Verify lockfiles and reproducible dependency resolution.

Run secret scanning.

Review suspicious/new dependencies introduced during M1–M4.

Do not accept generated code dependencies without deliberate review.

# 17. Security Test Matrix

| Test ID | Scenario | Expected |
| --- | --- | --- |
| M5-AUTH-001 | Unauthenticated protected endpoint | Denied |
| M5-AUTH-002 | Expired/invalid credential | Denied |
| M5-RBAC-001 | Unauthorized role performs privileged action | Denied |
| M5-BOLA-001 | Cross-tenant Patient ID | Denied |
| M5-BOLA-002 | Cross-tenant Appointment ID | Denied |
| M5-TEN-001 | Cross-tenant search | No leakage |
| M5-TEN-002 | Foreign tenant reference injection | Denied |
| M5-INJ-001 | SQL injection | No injection |
| M5-MASS-001 | Tenant/status/internal-field mass assignment | Denied |
| M5-SEC-001 | Secret in source/log | No secret |
| M5-WEB-001 | Invalid provider webhook | Rejected |
| M5-WEB-002 | Replay provider webhook | Rejected/deduplicated |
| M5-RATE-001 | Rate-limit protected endpoint | Limit enforced |
| M5-ERR-001 | Unexpected exception | Safe response |
| M5-DEP-001 | Critical dependency vulnerability | Gate blocked |

# 18. Security Regression Suite

All M1 foundation security tests.

All M2 Patient BOLA/tenant tests.

All M3 Appointment BOLA/tenant/concurrency tests.

All M4 Notification secret/webhook/worker authorization tests.

Previously fixed security defects.

Critical API contract/security smoke tests.

# 19. Remediation Rules

Fix the root cause rather than adding a narrow bypass.

Every security fix adds or updates a regression test.

Do not weaken authorization to preserve a broken client behavior.

Do not suppress scanner findings without documented risk acceptance.

After remediation, rerun the original exploit test and relevant regression suite.

Security changes must be traceable to a finding/requirement.

# 20. Cursor M5 Prompt

Execute M5 — Security Hardening only. Treat TDA-GOV-SOT-001, TDA-GOV-CUR-001, TDA-GOV-CMP-001, TDA-IMP-001, TDA-SEC-001, TDA-QA-001 and the M1–M4 implementation plans as controlled sources of truth. First inspect the current implementation and run the existing security/regression suite. Then test authentication, RBAC, tenant isolation, BOLA/IDOR, mass assignment, injection, rate limiting, CORS/security headers, secrets, database access, notification worker/provider/webhook security and dependency vulnerabilities. Fix Critical and High findings that are within the approved architecture; add regression tests for every fix. Do not redesign the system, change authentication/database technology, add features, weaken controls, or introduce speculative dependencies. Do not commit. If a finding requires an architecture/security policy change, STOP and report it for ADR/governance. If mandatory tests fail, STOP after recording the failure and evidence. Finish with: security findings by severity, files changed, tests/scans run and results, remediation evidence, remaining risks, exceptions requested, Git state and one recommended next step.

# 21. M5 Execution Sequence

1. Verify M1–M4 gates.

2. Inventory endpoints, roles, tenants and service identities.

3. Run baseline security tests/scans.

4. Test authentication and RBAC.

5. Test BOLA/IDOR and tenant isolation.

6. Test input validation/injection/mass assignment.

7. Review API edge controls.

8. Run secret/configuration scans.

9. Review DB and backup security controls.

10. Test notification worker/provider/webhook security.

11. Run dependency/supply-chain scans.

12. Remediate Critical/High findings.

13. Rerun full security regression suite.

14. Produce security evidence and gate decision.

# 22. M5 Stop Conditions

Critical vulnerability remains unresolved.

Cross-tenant access is possible.

BOLA/IDOR is exploitable.

Privileged operation can be performed without required authorization.

Secrets are exposed.

Security remediation requires undocumented architecture changes.

Mandatory security regression tests fail.

Production security configuration cannot be verified.

# 23. M5 Definition of Done

Authentication controls verified.

RBAC and object-level authorization verified.

Tenant isolation proven.

Injection/mass-assignment protections tested.

API hardening verified.

Secrets scan passes.

Database security review passes.

Notification security passes.

Dependency/security scans reviewed.

Critical/High findings are closed or explicitly approved with compensating controls.

Regression suite passes.

Security evidence report is complete.

RTM is updated.

# 24. M5 Evidence Report Format

| Section | Required Output |
| --- | --- |
| Gate | PASS / CONDITIONAL / BLOCKED |
| Findings | ID, severity, evidence |
| Authentication | Results |
| RBAC | Results |
| BOLA/IDOR | Results |
| Tenant isolation | Results |
| API hardening | Results |
| Secrets | Scan/results |
| Database | Review/results |
| Notification | Worker/provider/webhook results |
| Dependencies | Scan/results |
| Remediation | Fixes + regression tests |
| Exceptions | Approved/required |
| Git | Status/diff/commit state |
| Next | M6 E2E & Operations |

# 25. Governance Statement

M5 is a release-blocking security verification milestone. The objective is to prove that the implemented system enforces the security architecture under adversarial and negative conditions. Security is treated as an executable gate, not a documentation checkbox.