DentalCare AI

TDA-IMP-M7-001 — Production Readiness Implementation Plan

Version 1.0 | Status: READY FOR EXECUTION | 14 August 2026

Final controlled gate for production deployment, release approval, operational readiness and Go/No-Go decision

# 1. Purpose

M7 is the final implementation and release-readiness gate. It verifies that the system built through M0–M6 can be deployed, operated, secured, backed up, monitored, migrated and recovered in a controlled production environment. M7 does not add business features.

# 2. Source-of-Truth Inputs

| Document | Use |
| --- | --- |
| TDA-GOV-SOT-001 | Authority hierarchy |
| TDA-GOV-CUR-001 | Cursor execution rules |
| TDA-GOV-CMP-001 | Change governance |
| TDA-IMP-001 | Implementation lifecycle |
| TDA-IMP-M1-001 | Foundation |
| TDA-IMP-M2-001 | Patient |
| TDA-IMP-M3-001 | Appointment |
| TDA-IMP-M4-001 | Notification |
| TDA-IMP-M5-001 | Security |
| TDA-IMP-M6-001 | E2E & Operations |
| TDA-QA-001 | Release quality gates |
| Approved architecture/deployment ADRs | Production topology and platform decisions |

# 3. M7 Scope

Production infrastructure and environment configuration.

CI/CD pipeline and release controls.

Production secrets management.

Database provisioning, migration and access controls.

Backup, restore and disaster-recovery readiness.

Monitoring, logging, metrics and alerting.

Health/readiness checks.

Domain/API/security smoke tests after deployment.

Notification provider production configuration and validation.

Rollback and release-recovery procedure.

Capacity and scaling configuration.

Operational access and least privilege.

Documentation/runbook handover.

Final Go/No-Go release decision.

# 4. Explicit Non-Scope

New product features.

Unapproved architecture changes.

Unapproved production data migration.

Real patient data used for validation unless explicitly governed and required.

Permanent emergency access without approval.

Disabling security controls to accelerate launch.

# 5. Production Readiness Model

Build → Scan → Package → Deploy → Migrate → Smoke Test → Observe → Validate → Approve → Release

Every production change must be reproducible, auditable and reversible to the extent technically possible.

# 6. Release Gates

| Gate | Requirement | Decision |
| --- | --- | --- |
| G1 | M0–M6 mandatory gates complete | PASS/BLOCK |
| G2 | Critical/High security findings resolved or approved exception | PASS/BLOCK |
| G3 | Production configuration validated | PASS/BLOCK |
| G4 | Secrets/access controls validated | PASS/BLOCK |
| G5 | Database migration rehearsal passed | PASS/BLOCK |
| G6 | Backup/restore evidence passed | PASS/BLOCK |
| G7 | CI/CD release pipeline passed | PASS/BLOCK |
| G8 | Production smoke suite passed | PASS/BLOCK |
| G9 | Monitoring/alerts operational | PASS/BLOCK |
| G10 | Rollback/recovery rehearsal accepted | PASS/BLOCK |
| G11 | Business/technical owner approval | GO/NO-GO |

# 7. Production Environment Baseline

Production environment is isolated from development/test.

Network boundaries and ingress/egress rules are documented.

Application instances use least-privilege identities.

Database is private/restricted where architecture permits.

Only approved public endpoints are exposed.

TLS certificates are valid and monitored.

Runtime versions are pinned/approved.

Resource limits and autoscaling policies are configured where applicable.

# 8. CI/CD Requirements

Build is reproducible.

Automated unit/integration/security checks execute before release.

Critical test failures block deployment.

Artifact/version is immutable and identifiable.

Production deployment requires explicit approval where governed.

Migration execution is controlled.

Deployment output is recorded.

Rollback artifact/version is known before release.

# 9. Secrets & Access Management

Production secrets are stored in an approved secret manager/runtime mechanism.

No production secret exists in source control or build artifacts.

Secrets are injected at runtime.

Service accounts follow least privilege.

Human production access is role-based and auditable.

Break-glass access is documented and monitored.

Provider credentials have rotation/revocation procedures.

# 10. Database Production Readiness

Production schema baseline is known.

Migration order is verified.

Migration is rehearsed against a representative copy.

Backward compatibility is considered for rolling deployments.

Database credentials are least privilege.

Connection pooling/timeouts are configured.

Backup schedule is active.

Restore procedure is tested.

Destructive migrations require explicit approval.

# 11. Backup & Disaster Recovery

| Control | Required Evidence |
| --- | --- |
| Backup frequency | Configured schedule |
| Encryption | Backup encryption/access control |
| Retention | Approved retention policy |
| Restore test | Successful restore evidence |
| RPO | Documented target/observed capability |
| RTO | Documented target/observed capability |
| Regional/platform failure | Documented recovery strategy |
| Recovery owner | Named operational responsibility |

If formal RPO/RTO targets have not yet been approved, M7 must record them as an explicit decision rather than inventing values.

# 12. Monitoring & Alerting

Application availability.

API error rate.

Latency.

Database connectivity/errors.

Notification queue age.

Notification failure/retry rate.

Worker health.

Authentication failures.

Suspicious authorization/cross-tenant events.

Resource saturation.

Certificate/secret expiry where supported.

# 13. Production Notification Validation

Provider production credentials are configured through secure runtime secrets.

Provider sender identity is verified.

Provider limits and quotas are known.

Test notification is sent to an approved controlled recipient.

Delivery status is observable.

Failure/retry behavior is verified without exposing sensitive data.

Provider webhook/signature validation is enabled where applicable.

# 14. Deployment Sequence

1. Freeze release candidate scope.

2. Verify M0–M6 evidence.

3. Build immutable release artifact.

4. Run final scans/tests.

5. Verify production configuration and secrets.

6. Confirm backup/recovery readiness.

7. Execute approved database migration.

8. Deploy application/worker.

9. Run health/readiness checks.

10. Run production smoke tests.

11. Verify logs/metrics/alerts.

12. Validate controlled notification path.

13. Observe stabilization window.

14. Record Go/No-Go decision.

# 15. Production Smoke Test

| Test ID | Scenario | Expected |
| --- | --- | --- |
| M7-SMOKE-001 | Public/health endpoint | Expected safe response |
| M7-SMOKE-002 | Authenticated API | Authentication succeeds |
| M7-SMOKE-003 | Patient read/create using controlled test account | Works within scope |
| M7-SMOKE-004 | Appointment creation | Transaction succeeds |
| M7-SMOKE-005 | Appointment mutation | History + audit + outbox atomicity intact |
| M7-SMOKE-006 | Notification worker | Outbox processable |
| M7-SMOKE-007 | Provider test delivery | Controlled delivery succeeds |
| M7-SMOKE-008 | Metrics/logs | Expected telemetry visible |
| M7-SMOKE-009 | Database connectivity | Healthy |
| M7-SMOKE-010 | Unauthorized access | Denied |

# 16. Rollback Strategy

Define application rollback version before deployment.

Define database rollback strategy or forward-fix strategy for each migration.

Do not assume database rollback is always safe.

Preserve audit/release evidence.

Stop traffic or isolate faulty release when required.

Validate system health after rollback/recovery.

Document any irreversible data changes before approval.

# 17. Release Incident Scenarios

Application fails health check.

Migration fails.

API error rate spikes.

Database latency spikes.

Authentication fails.

Notification provider rejects messages.

Worker backlog grows rapidly.

Security control regresses.

Release artifact is corrupted/unavailable.

# 18. Operational Ownership

| Area | Required Owner/Role |
| --- | --- |
| Application | Technical owner |
| Database | Database/Platform owner |
| Security | Security owner |
| Infrastructure | Platform/DevOps owner |
| Notifications | Notification/service owner |
| Incident response | On-call/operations owner |
| Business approval | Product/business owner |

Actual names must be assigned before Go/No-Go. Do not invent ownership in code or configuration.

# 19. Final Security Gate

No Critical vulnerabilities.

No exploitable cross-tenant access.

No exposed production secrets.

Privileged operations are authorized and audited.

Security regression suite passes.

Dependency findings are reviewed.

Production security configuration is verified.

# 20. Final Quality Gate

M0–M6 evidence complete.

All mandatory automated tests pass.

Production smoke tests pass.

Database migration rehearsal passes.

Backup/restore evidence passes.

Monitoring/alerts are operational.

Rollback/recovery procedure is accepted.

Known risks have explicit owners/decisions.

# 21. Go / No-Go Decision Matrix

| Condition | GO Requirement |
| --- | --- |
| Security | No blocking unresolved issue |
| Data | Migration and recovery acceptable |
| Functionality | Critical workflows pass |
| Notification | Controlled delivery path verified |
| Operations | Monitoring/alerts/runbooks ready |
| Recovery | Rollback/recovery accepted |
| Compliance/Governance | Required approvals complete |
| Ownership | On-call/support ownership assigned |

# 22. Cursor M7 Prompt

Execute M7 — Production Readiness only. Treat TDA-GOV-SOT-001, TDA-GOV-CUR-001, TDA-GOV-CMP-001, TDA-IMP-001, TDA-QA-001 and M0–M6 implementation plans as controlled sources of truth. First verify all prior mandatory gates and evidence. Do not add product features or redesign architecture. Validate production infrastructure/configuration, CI/CD, immutable artifacts, runtime versions, secrets/access control, database migration and backup/restore, monitoring/alerts, health checks, notification provider production configuration, rollback/recovery and final smoke tests. Use controlled test accounts and synthetic/non-sensitive data wherever possible. Never expose or commit production secrets. Do not execute irreversible production changes without explicit approval. If a production prerequisite is missing, a Critical/High security issue remains, migration/recovery is unsafe, or ownership/approval is unclear, STOP and report. Do not commit unless explicitly instructed. Finish with: gate-by-gate status, deployment evidence, migration evidence, backup/restore evidence, security results, smoke-test results, monitoring/alert results, rollback readiness, unresolved risks, required approvals, Git state and final Go/No-Go recommendation.

# 23. M7 Stop Conditions

Any prior mandatory milestone is incomplete.

Critical security issue remains.

Production secrets are exposed or unmanaged.

Backup/restore cannot meet approved recovery objectives.

Migration cannot be safely executed.

Rollback/recovery is unknown for a material release risk.

Production monitoring is insufficient to detect critical failures.

Notification provider production configuration is unsafe.

Required business/technical approval is missing.

Real production data would need to be manipulated without an approved procedure.

# 24. M7 Definition of Done

M0–M6 gates are complete.

Production environment is configured and secured.

CI/CD release pipeline is validated.

Secrets/access controls pass.

Database migration is rehearsed and approved.

Backup/restore is proven.

Monitoring/alerts are operational.

Notification production configuration is validated.

Production smoke tests pass.

Rollback/recovery is accepted.

Operational ownership and runbooks are complete.

All release-blocking risks are resolved or explicitly approved.

Final Go/No-Go decision is recorded.

RTM and release evidence are updated.

# 25. Final Release Evidence Package

| Artifact | Required |
| --- | --- |
| Release candidate/version | Yes |
| CI/CD run | Yes |
| Security scan results | Yes |
| Test results | Yes |
| Database migration evidence | Yes |
| Backup/restore evidence | Yes |
| Configuration checklist | Yes |
| Secrets/access checklist | Yes |
| Monitoring/alert checklist | Yes |
| Production smoke results | Yes |
| Rollback/recovery plan | Yes |
| Operational runbooks | Yes |
| Risk/exception register | Yes |
| Go/No-Go approval | Yes |

# 26. Post-Release Stabilization

Monitor critical metrics during the approved stabilization window.

Verify notification queue remains healthy.

Review application/database errors.

Review authentication/security alerts.

Confirm backup job success.

Confirm scheduled workers remain healthy.

Record incidents and corrective actions.

# 27. Governance Statement

M7 is the final gate of the controlled implementation roadmap. Passing M7 does not mean the system is risk-free; it means the known production risks, controls, recovery mechanisms, operational ownership and release evidence have reached the approved threshold for deployment. Production release remains an explicit human Go/No-Go decision.